## Slide 1: Project Proposal for Netflix Data Analysis with PostgreSQL
September 22, 2024
By MAYANK YADAV

## Slide 2: Contents
Timeline for the Project
Deliverables
Things To Do

## Slide 3: Timeline
22.09.24
Defining the objective
23 - 26.09.24
Data Cleaning
27.09.24 - 03.10.24
Database Design and Normalization
04 – 06.10.24
Data Analysis
07 - 10.10.24
Data Visualization
14.10.24
Sharing the results and articles

## Slide 4: Deliverables
Phase -1
The initial project layout on GitHub.
Documentation of the datasets used and data cleaning Resources
Phase - 2
Cleaned dataset
Documentation of the cleaning process in GitHub
Phase - 3
Split the genre and country columns
Data Design / Entity Relationship diagram
Normalized tables
Documentation of the process

## Slide 5: Deliverables
Phase - 4
Analyzing the data
Answer to all the questions asked
Documentation of the entire process
Phase - 5
Data visualization in Datawrapper
A Dashboard in Tableau Public
Phase - 6
3 part Articles on Data Cleaning, Data Normalization and Data Analysis with codes and visualizations
Complete GitHub project

## Slide 6: Things to do
Write down potential questions
Define the Schema of the dataset
Project Design on GitHub
Document the resources
Phase 1 - Data Preparation
22.09.24
Clean the data
Data Wrangling
Saving the tables in 2 csv files
Create SQL Script 1
Phase 2 - Data Cleaning
23.09.24 – 26.09.24

## Slide 7: Things to do
Data Design/Entity Relationship Diagram
Normalize the tables
Create SQL Script 2
Documentation on GitHub
Phase 3 - Data Normalization
27.09.24 – 03.10.24
Descriptive statistics
Data Analysis
Create SQL Scripts 3
Phase 4 - Data Analysis
04.10.24 – 06.10.24

## Slide 8: Things to do
Create Data Visualizations on Datawrapper
Create a Dashboard on Tableau.
Complete the articles on Medium.
Complete the project Documentation on GitHub.
Add the SQL Scripts, raw and cleaned dataset and Project Proposal on GitHub.
Phase 5 - Data Visualization
7.10.24 – 10.10.24
Publish the articles on GitHub and LinkedIn.
Sharing the results
14.10.24